## Slide 1
RetryGuard on TopFull
A Project Plan: Evaluating Dynamic Retry Control on a Kubernetes Microservice Stack
TAU Workshop in Communication Networks and Information Security
Self-implementation of Algorithm 1 (RetryGuard, TAU Deepness Lab, 2025) · TopFull SIGCOMM 2024 · Online Boutique (Google) · GCP / Kubernetes / Istio
Notes: Cover slide. Project plan presentation — not a results talk. We present what we will do, how we will do it, and what the deliverables are.

## Slide 2
Goal and Hypothesis
§1 — What this project is about
SECTION 1 OF 9
GOAL
Self-implement RetryGuard (Algorithm 1 from the RetryGuard paper, TAU Deepness Lab 2025) and measure its impact when layered on top of TopFull overload control running the Online Boutique microservice application — under overload conditions. We want to know where RetryGuard helps, where it doesn't, and what trade-offs emerge.
HYPOTHESIS
Dynamic retry control reduces retry storms and protects goodput compared to default retries. System-wide gain may be modest while specific microservices show large improvement — the experiment is designed to surface both.
DELIVERABLES
• Working Kubernetes + Istio + TopFull + RetryGuard experimental setup.
• Baseline vs. RetryGuard experiment data across all load scenarios.
• Evaluation report with time-series charts comparing goodput, latency, retries per request, resource usage, and autoscaler behavior.
Notes: The professor's requirement: 'I want to understand what you are going to do and what the deliverables will be.' This slide answers that directly. Hypothesis aligns with RetryGuard paper Table 1 style metrics.

## Slide 3
What is TopFull?
§2 — Problem it solves and how it works · SIGCOMM 2024, KAIST
SECTION 2 OF 9 (1/2)
THE PROBLEM
Existing overload controls (DAGOR, Breakwater) manage individual microservices in isolation. When multiple APIs share an overloaded downstream microservice, this causes starvation — some API requests are partially processed then rejected downstream, wasting the resources spent on their upstream path. Example: if API 1 and API 2 both route through Microservice A (capacity 10k rps) and API 1 also routes through Microservice B (capacity 3k rps), a naive controller throttles both at A, but wastes A's capacity on API 1 requests that will be rejected at B anyway — starving API 2.
HOW TOPFULL WORKS
• Top-down, API-wise load control at the entry point — controls the rate of external API calls entering the system, not individual internal microservices.
• Clusters interdependent APIs for parallel load control — groups APIs that share overloaded microservices into independent sub-problems, solved simultaneously.
• RL-based rate controller (PPO, Sim2Real transfer learning) — adaptively adjusts throttling aggressiveness based on end-to-end goodput and percentile latencies. Makes rate-control decisions every 1 second.
• Respects business priority — rate-limits lowest-priority APIs first when reducing admission; restores highest-priority APIs first during recovery.
Notes: Mechanism first — the audience needs to understand what TopFull is before seeing the numbers. The starvation problem is the core motivation. TopFull's insight: control APIs at the top, not microservices at each tier.

## Slide 4
What is TopFull? — Validation
§2 — Key results (supporting context) · SIGCOMM 2024
SECTION 2 OF 9 (2/2)
The following results validate that TopFull works and is worth building on. They are not the centerpiece of this project — they establish the baseline system we run RetryGuard on top of.
SIGCOMM 2024 RESULTS (compact, supporting context only)
• 1.82× more goodput than DAGOR, 2.26× more than Breakwater during overload.
• With autoscaler enabled: up to 3.91× more goodput under traffic surge vs. a standalone autoscaler.
• Tolerates traffic spikes with up to 57% fewer infrastructure resources.
• Converges to optimal rate in 5 seconds vs. 27 seconds for DAGOR.
• Deployed in production at KAIST on a realistic multi-tier microservice workload.
Source: TopFull.pdf, PRESENTATION-GUIDE.md §2
Notes: These numbers validate TopFull and motivate why we use it as the overload controller in our stack. The experiment question is: does RetryGuard add value on top of this already-effective system?

## Slide 5
What is RetryGuard?
§3 — Problem it solves and how it works · TAU Deepness Lab, arXiv:2511.23278, 2025
SECTION 3 OF 9 (1/2)
THE PROBLEM
Default retry mechanisms (exponential backoff, jitter, retry budgets) are designed for instantaneous failures. During prolonged miscoordination — when services scale at different rates (e.g., a fast upstream auto-scaler vs. a slow downstream database) — retries become counterproductive. They create retry storms: each failed retry multiplies load on an already-overloaded service. When load factor ρ > 1, rejection rates rise sharply (shown analytically in paper Sec. 5) and each retry amplifies load further. The result is self-inflicted Denial-of-Wallet (DoW) — inflated costs, over-scaling, and degraded performance for all users.
HOW RETRYGUARD WORKS (Algorithm 1)
• Monitors rejection rate per service continuously during operation.
• If rejection rate exceeds ~20% threshold for Interval consecutive measurement periods (~30s each) → Consecutive_high ≥ Interval: disable retries for that service.
• If rejection rate stays below threshold for Interval consecutive periods → Consecutive_low ≥ Interval: re-enable retries.
• Distributed — each service runs its own instance of Algorithm 1 using local metrics. No central orchestrator required.
• Non-intrusive under normal operation (ρ < 1) — the transition from stable to overloaded is analytically sharp (paper Fig. 7), so false positives are negligible.
Notes: The algorithm is simple but analytically motivated. The key insight is distinguishing instantaneous failures (retries help) from prolonged overload (retries hurt). The threshold and interval parameters come from paper Sec. 6.2.

## Slide 6
What is RetryGuard? — Istio Integration & Validation
§3 — How we run it and what the paper shows
SECTION 3 OF 9 (2/2)
ISTIO INTEGRATION (Appendix A + Sec. 4)
• A designated pod on the master node periodically samples Istio/Envoy sidecar HTTP error rates per service.
• Applies Algorithm 1 locally: if overload detected, patches the Istio VirtualService retry policy for that service via the Kubernetes Python client.
• No per-request overhead — the controller polls on a ~30s cycle. No changes to application code.
KEY RESULTS (TAU DEEPNESS LAB, 2025) — compact, supporting context only
• AWS Lambda/DynamoDB: retries per request 2.09 → 0.05 (98% reduction); billing 1029% → 100%.
• Istio/Kubernetes (Bookinfo): retries 0.31 → 0.01/request; billing 224% → 100%. Rejection rate maintained or slightly improved.
• Up to 65% reduction in resource consumption; >90% improvement in latency under overload.
• Also mitigates DDoS amplification — short burst attacks cannot sustain retry storms when RetryGuard suppresses amplification.
Source: RetryGuard.pdf (Algorithm 1, Sec. 4, Sec. 6.2, Table 1, Appendix A), PRESENTATION-GUIDE.md §3
Notes: The Istio integration method (Appendix A) is directly how we implement RetryGuard in our stack — Python script on master node, Kubernetes Python client, VirtualService CRD patches. Paper results validated on Bookinfo; we replicate on Online Boutique alongside TopFull.

## Slide 7
Stack & Topology
§4 — Infrastructure and component layout
SECTION 4 OF 9
REQUEST PATH
• Locust (load-gen VM) generates synthetic API traffic.
• Go proxy / TopFull rate limiter (master node) throttles at entry.
• Istio/Envoy sidecars manage per-service retries inside the cluster.
• Online Boutique microservices run on worker VMs (pods per service).
RETRYGUARD INTEGRATION
• Python script runs on master node alongside TopFull's RL controller.
• Reads rejection signals: Istio/Envoy sidecar HTTP error rates per service.
• Patches Istio VirtualService CRDs via Kubernetes Python client to enable/disable retries per service.
VM ROLES
• Master (8+ vCPU, 16 GB): K8s control plane, Istio control plane, TopFull, RetryGuard.
• Workers 2–N: application pods, cAdvisor resource monitoring.
• Load-gen: Locust only. Cloud: GCP (~$300 student credits). Start with 3 nodes; scale only if needed.
Online Boutique call graph — Frontend → Checkout → Cart, Shipping, Currency, ProductCatalog, Email, Payment; also Recommendation, Ad. Representative call chain, not the subject of study.
Notes: Online Boutique is the test application — 11 microservices including Redis. It is chosen because it provides a realistic call chain with varied depth. The app itself is not the subject of study; it is the environment where TopFull + RetryGuard run.

## Slide 8
How We Test — The Baseline
§5 — Controlled experimental methodology (1/3)
SECTION 5 OF 9 (1/3)
To isolate RetryGuard's effect, we need a baseline that captures the system's behavior without it. Everything except the retry policy must be identical between the baseline run and the RetryGuard run.
BASELINE CONFIGURATION
• TopFull overload controller: ON. RL rate limiter actively adjusts admission at entry.
• Istio default retry policy: ON. Retries fire per the default VirtualService configuration for every service.
• RetryGuard: OFF. No dynamic retry control. The controller script is not running.
• Fixed workload scenario — same load shape, same duration, same replica counts for every baseline run.
• All output saved to a named baseline artifact directory: CSVs from metric_collector.py, resource data from resource_collector.py (cAdvisor), overload detection logs from overload_detection.py.
• Baseline runs are repeated multiple times to account for Locust's non-deterministic traffic generation.
Notes: The baseline is the control condition. It represents 'TopFull doing its best without RetryGuard'. All comparison metrics — goodput improvement, retry reduction, resource savings — are measured as deltas from this baseline.

## Slide 9
How We Test — The Experiment
§5 — Controlled experimental methodology (2/3)
SECTION 5 OF 9 (2/3)
The RetryGuard experiment is identical to the baseline in every respect except one: RetryGuard is running. This single-variable change lets us attribute any difference in outcome directly to RetryGuard.
EXPERIMENT CONFIGURATION
• Same load, same topology, same replica counts as the baseline — no other changes.
• RetryGuard: ON. Python script running on master node, monitoring Istio/Envoy sidecar metrics.
• Controller parameters from RetryGuard paper Sec. 6.2: ~20% rejection threshold, ~30-second measurement interval (the Interval parameter in Algorithm 1).
• RetryGuard patches Istio VirtualService CRDs via Kubernetes Python client when overload is detected at a service.
• All output saved to a named experiment artifact directory, mirroring the baseline artifact structure exactly.
• Controller decisions logged: which services had retries toggled, at what time, and based on what rejection rate reading.
Notes: The key design principle: one variable changes, everything else stays constant. This is why we can later attribute differences in goodput, latency, and resource usage to RetryGuard's presence.

## Slide 10
How We Test — Repeated Runs
§5 — Controlled experimental methodology (3/3)
SECTION 5 OF 9 (3/3)
Locust generates randomized user behavior — the arrival pattern is non-deterministic. A single run per scenario is insufficient to isolate RetryGuard's effect from natural traffic variation.
REPEATED-RUN PROTOCOL
• Both the baseline and the RetryGuard experiment are run multiple times under the same configuration for each load scenario.
• Results are compared using averages and medians across runs — not individual trial outcomes.
• Same inputs, different retry policy, multiple runs: this protocol isolates RetryGuard's contribution from Locust-introduced noise.
• Any scenario where results are inconsistent across runs is flagged for re-investigation before drawing conclusions.
COMPARISON LOGIC
For each scenario: [Baseline runs] vs. [RetryGuard runs] → delta in goodput, latency, retries/request, CPU, pod count. The delta is the measured effect of RetryGuard. We report both system-wide aggregates and per-microservice breakdowns.
Notes: Non-determinism in Locust is expected and accounted for by design. The repeated-run protocol is standard practice for this type of load-generator experiment.

## Slide 11
What We Want to Find Out
§6 — The intellectual core of the project (1/3)
SECTION 6 OF 9 (1/3)
THE CENTRAL QUESTION
Does adding RetryGuard on top of TopFull actually make things better — or is TopFull's overload control already sufficient on its own, such that internal retries are no longer a meaningful factor?
RetryGuard has been validated in AWS Lambda/DynamoDB and standalone Istio/Kubernetes (Bookinfo) environments. It has never been evaluated specifically alongside a sophisticated top-down overload controller like TopFull. TopFull controls admission at the entry proxy. But once a request is admitted, Istio's internal retry policies fire independently inside the cluster — invisible to TopFull's rate limiter. These internal retries can amplify load on downstream services beyond what TopFull can throttle from above. RetryGuard, operating per-service with Istio metrics, is positioned to suppress exactly this internal amplification. Whether that suppression produces measurable gains on top of TopFull — and for which services, under which conditions — is the gap this project investigates.
Notes: This framing is critical. The question is not 'does RetryGuard work in general' — the paper already established that. The question is 'does it add value on top of a sophisticated top-down controller that is already doing a lot of the work'.

## Slide 12
Open Questions
§6 — Specific questions the project is designed to answer (2/3)
SECTION 6 OF 9 (2/3)
SYSTEM-LEVEL GAINS
Does RetryGuard further improve global goodput and latency during overload, or does TopFull's entry-point control already absorb the retry problem so that internal retries are no longer a meaningful factor?
TOPOLOGY BENEFICIARIES
Which specific microservices in the call chain benefit most? Do leaf-node services (deeper in the chain, farther from where TopFull throttles) respond differently than gateway-adjacent services? Is the benefit uneven across the topology?
CHAIN PROPAGATION
If RetryGuard activates on one downstream service, do the resource savings propagate upward through the rest of the execution path — or is the effect local to that service?
CONTROLLER INTERACTION
TopFull's RL controller and RetryGuard are both feedback loops running simultaneously on overlapping signals. TopFull adjusts admission rates every 1 second; RetryGuard toggles per-service retry policies on a ~30-second cycle. Do they cooperate — or does one loop's correction interfere with the other's? This combination has not been studied.
Notes: Each question maps to one or more load scenarios. The questions motivate the scenarios — not the other way around. Source: PRESENTATION-GUIDE.md §6, PRESENTATION-ACTION-ITEMS.md §6.

## Slide 13
Open Questions (continued)
§6 — Specific questions the project is designed to answer (3/3)
SECTION 6 OF 9 (3/3)
COMBINED EQUILIBRIUM
When RetryGuard suppresses internal retries at a bottleneck, the bottleneck's load drops, improving the goodput and latency signals that TopFull's RL observes. TopFull may respond by increasing admission. Does this feedback loop find a better stable throughput point — more goodput at the same capacity — or does increased admission re-trigger overload and undo the gains?
TOPOLOGY POSITION SENSITIVITY
Does the structural position of the bottleneck service in the call chain change RetryGuard's contribution? Three positions: (1) gateway-adjacent (e.g., Recommendation/ProductCatalog) — TopFull sees this most directly; (2) hub/sub-tree root (e.g., Checkout) — fans out to 6 downstream callers, creating bidirectional retry amplification; (3) deep leaf (e.g., Email or Payment) — no downstream dependencies, most attenuated from TopFull's entry signal. The hub case is expected to show the most severe amplification.
INTERVAL PARAMETER SENSITIVITY
Is RetryGuard's 30-second re-enable interval optimal when TopFull is co-running? That interval was validated in the original paper (Sec. 6.2) without a simultaneous top-down controller. With TopFull's RL making decisions every 1 second, recovery dynamics may be faster or more oscillatory. Does the optimal interval shift in this context?
ADVERSARIAL RESILIENCE
Under malicious traffic, does hostile load trick the controller into misfiring — suppressing retries when it shouldn't — or does RetryGuard successfully blunt retry amplification from attack traffic?
Notes: The interval sensitivity and combined equilibrium questions are unique to the TopFull+RetryGuard combination. They have not been studied in either paper independently.

## Slide 14
Load Scenarios — Overview
§7 — Each scenario operationalizes one or more open questions
SECTION 7 OF 9 (INTRO)
The load scenarios are derived directly from the open questions on the preceding slides. Each scenario is designed to answer specific questions — they were not chosen independently. This mapping ensures the experiment is driven by scientific questions rather than convenient traffic shapes.
SHARED INFRASTRUCTURE
All scenarios use TopFull's built-in synthetic workload generator (Locust + TopFull scripts from the paper) — not ad-hoc traffic. This ensures reproducibility and direct comparability with the TopFull paper's evaluation methodology.
MEASUREMENT NOTE
RetryGuard's per-service decisions are driven by Istio/Envoy sidecar metrics (HTTP error rates read locally at each service) — a separate measurement point from TopFull's entry-proxy collectors. Both data streams are collected and cross-referenced when interpreting results.
SCENARIO SUMMARY
Normal Operation
→ System-level gains (sanity check)
Sustained Overload
→ System-level gains, topology beneficiaries, chain propagation, controller interaction
Targeted Bottleneck
→ Topology beneficiaries, chain propagation, controller interaction
Topology Position Compare
→ Topology position sensitivity, topology beneficiaries, chain propagation
Re-enable Interval Tuning
→ Interval parameter sensitivity, combined equilibrium
Attack Traffic (extension)
→ Adversarial resilience
Notes: This intro slide frames the methodology: the scenarios are deliberately chosen to answer the open questions. Source: PRESENTATION-GUIDE.md §7.

## Slide 15
Scenario: Normal Operation
§7 — Load scenario 1 of 6
SECTION 7 OF 9 (1/6)
WHAT HAPPENS IN THE SYSTEM
Traffic is flat and manageable — RPS well within service capacity. No service reaches ρ > 1. TopFull's rate limiter is not under pressure. Istio retry policies fire occasionally for transient errors but do not accumulate.
WHAT IT TESTS
Does RetryGuard stay entirely non-intrusive when the system is healthy? The controller should detect rejection rates below the ~20% threshold across all services and leave Istio VirtualService configurations untouched. Any spurious retry suppression under healthy load would be a controller malfunction.
OPEN QUESTION(S) ADDRESSED
System-level gains (non-overload side): a necessary sanity check — performance must be indistinguishable between baseline and RetryGuard runs during normal load before we can trust the overload results.
Notes: This scenario validates that RetryGuard does not hurt normal operation. The paper claims it is non-intrusive under ρ < 1 (analytically, Fig. 7). This is the empirical verification of that claim in our specific setup.

## Slide 16
Scenario: Sustained Overload
§7 — Load scenario 2 of 6 · The core experiment
SECTION 7 OF 9 (2/6)
WHAT HAPPENS IN THE SYSTEM
Load increases until ρ > 1 system-wide, then holds there for several minutes. This sustained overload is the exact miscoordination condition the RetryGuard paper was designed for — only prolonged overload triggers Algorithm 1. Brief spikes do not. TopFull throttles at the entry proxy. But once a request is admitted, Istio's default retry policy fires internally on each rejection — these retries are invisible to TopFull's rate limiter and amplify load on downstream services beyond what TopFull can throttle from above.
WHAT IT TESTS
Does RetryGuard suppress this internal retry amplification — and does that produce measurable improvement in goodput or resource usage on top of what TopFull achieves alone? RetryGuard's ~30s detection window must trigger before we can observe any effect.
OPEN QUESTION(S) ADDRESSED
• System-level gains — primary outcome.
• Topology beneficiaries — which services show the largest retry reduction.
• Chain propagation — do savings at the bottleneck propagate upstream?
• Controller interaction — do TopFull and RetryGuard cooperate or interfere during co-operation?
Notes: This is the core experiment — the primary test of the hypothesis. Everything else is designed to understand *why* the outcome is what it is.

## Slide 17
Scenario: Targeted Bottleneck
§7 — Load scenario 3 of 6
SECTION 7 OF 9 (3/6)
WHAT HAPPENS IN THE SYSTEM
Full call chain exercises at normal RPS. One specific downstream service (e.g., Checkout or a mid-chain service) is constrained — reduced replica count or CPU limit — so it reaches ρ > 1 even under TopFull's throttled entry rate. TopFull detects the overloaded service and throttles the APIs routing through it at the entry. But after TopFull admits a request, the constrained service may still reject it, and its immediate upstream caller retries it via Istio. These internal retries are not counted by TopFull's proxy and add load directly at the bottleneck.
WHAT IT TESTS
RetryGuard, reading Istio metrics directly at the bottleneck service, sees the rejection rate and suppresses per-service retries. Does this reduce load at the bottleneck faster and more directly than TopFull's top-down throttling alone? Does the benefit propagate upward through the call chain? This scenario is directly analogous to the RetryGuard Bookinfo case study (Sec. 6.2 of the RetryGuard paper).
OPEN QUESTION(S) ADDRESSED
• Topology beneficiaries — does RetryGuard's benefit concentrate at the constrained service?
• Chain propagation — do resource savings at the bottleneck propagate upward?
• Controller interaction — does per-service suppression complement or conflict with TopFull's top-down throttling?
Notes: The Bookinfo analogy in Sec. 6.2 of the RetryGuard paper is the Reviews service (slow HPA) vs. Product service (fast HPA). Checkout in Online Boutique is an analogous hub service with many downstream dependencies.

## Slide 18
Scenario: Topology Position Comparison
§7 — Load scenario 4 of 6
SECTION 7 OF 9 (4/6)
Three separate Targeted Bottleneck runs — same load, same methodology — varying only where in the Online Boutique call chain the constrained service sits. The comparison tests whether RetryGuard's per-service suppression value scales with fan-out width and topology depth.
(1) Gateway-adjacent / shallow sub-tree
e.g., Recommendation or ProductCatalog. Called directly by Frontend; few or no downstream dependencies. TopFull's entry-level routing sees this bottleneck most directly. Retry amplification is limited to Frontend → service.
(2) Hub / sub-tree root
e.g., Checkout. Downstream from Frontend but fans out to Cart, Shipping, Currency, ProductCatalog, Email, and Payment. Overloading Checkout creates bidirectional retry amplification: Frontend retries Checkout (upward) while Checkout retries all six downstream callers simultaneously (downward). The hub case is expected to show the most severe amplification. Suppressing retries at Checkout simultaneously relieves pressure across all its downstream callers.
(3) Deep leaf
e.g., Email or Payment. No downstream dependencies; reachable only through Checkout. Frontend cannot call it directly. TopFull's top-down signal here is most attenuated — the bottleneck is invisible at the entry until Checkout itself starts degrading.
OPEN QUESTION(S) ADDRESSED
Topology position sensitivity, topology beneficiaries, chain propagation
Annotate: circle ProductCatalog (pos. 1), Checkout (pos. 2), Email/Payment (pos. 3)
Notes: The Online Boutique architecture image anchors the three positions visually. The structural argument — that hub position creates bidirectional amplification — is the key prediction from topology. Source: PRESENTATION-GUIDE.md §7.

## Slide 19
Scenario: Re-enable Interval Tuning
§7 — Load scenario 5 of 6
SECTION 7 OF 9 (5/6)
WHAT HAPPENS IN THE SYSTEM
The Sustained Overload scenario is run multiple times, holding all parameters constant and varying only RetryGuard's re-enable interval — the Interval parameter in Algorithm 1. Test values: 10s, 20s, 30s (paper default from Sec. 6.2), 60s.
WHAT IT TESTS
• Too short (e.g., 10s): risks premature re-enabling before the bottleneck has fully cleared, potentially re-triggering overload.
• Too long (e.g., 60s): keeps retries suppressed after the bottleneck has cleared, slowing throughput recovery unnecessarily.
• The paper's 30s default was validated without a co-running top-down controller. With TopFull's RL adjusting admission rates every 1 second, recovery dynamics may be faster or more oscillatory than in the original RetryGuard experiments.
• Does the optimal interval shift in this context? There is no established answer for the TopFull + RetryGuard combination.
OPEN QUESTION(S) ADDRESSED
Interval parameter sensitivity, combined equilibrium
Notes: This is a parameter sensitivity study. The hypothesis is that TopFull's faster feedback loop changes the optimal Interval value. Source: PRESENTATION-GUIDE.md §7, RetryGuard.pdf Sec. 6.2.

## Slide 20
Scenario: Attack Traffic
§7 — Load scenario 6 of 6 · Extension, time-permitting
SECTION 7 OF 9 (6/6)
TIME-PERMITTING EXTENSION — this scenario will only be run if Scenarios 1–5 are complete
WHAT HAPPENS IN THE SYSTEM
A malicious burst-DDoS traffic pattern simulates an attacker attempting to exploit retry amplification. The attack sends short, concentrated bursts designed to push one or more services into ρ > 1 briefly, then relies on retry amplification to sustain the overload longer than the attack itself.
WHAT IT TESTS
Does hostile load trip RetryGuard at the wrong time — suppressing retries for legitimate requests when the high rejection rate is caused by an attacker, not by genuine service overload? Or does RetryGuard correctly suppress retry storms caused by the attack and blunt the amplification effect without disrupting healthy service flows?
OPEN QUESTION(S) ADDRESSED
Adversarial resilience — the RetryGuard paper (2025) notes DDoS amplification mitigation as a secondary benefit. This scenario tests that claim in the TopFull+Kubernetes context.
Notes: Source: PRESENTATION-GUIDE.md §7, RetryGuard.pdf (DDoS amplification discussion). Mark clearly as time-permitting — the core experiments are Scenarios 1–5.

## Slide 21
Metrics
§8 — Three layers of measurement (1/2)
SECTION 8 OF 9 (1/2)
LAYER 1 — System & API Performance
Source: TopFull's metric_collector.py → CSVs in logs/
• Goodput and latency per API (getcart, getproduct, postcheckout, etc.) — primary outcome metrics. Latency SLO: 1 second (as used in TopFull paper evaluation).
• Rejection rate per API — the signal RetryGuard's controller reads to decide whether to suppress retries.
• Retries per request — the most direct measure of whether RetryGuard is working. Compare against RetryGuard paper Table 1 benchmarks (Istio: 0.31 → 0.01).
LAYER 2 — Infrastructure Resource Usage
Source: cAdvisor via resource_collector.py
• CPU consumption and memory limits per pod — tracks whether retry suppression actually frees up resources at the service level.
• Pod instance counts over time (num_instances.csv) — shows how autoscaling responds under each condition and whether over-scaling is prevented. Key finding in RetryGuard paper Sec. 6.2.
All data synthesized into comparative time-series charts: baseline run vs. RetryGuard run, side by side across the same metrics.
Notes: Layers 1 and 2 use TopFull's existing collection infrastructure. We do not need to build custom collectors for these — they are already part of the TopFull GitHub repo.

## Slide 22
Metrics (continued)
§8 — Three layers of measurement (2/2)
SECTION 8 OF 9 (2/2)
LAYER 3 — Controller Logic & State
Source: our RetryGuard script logs + TopFull's overload_detection.py
• Which services had retries toggled off (and when) — ties controller decisions to the topology beneficiaries question. Each toggle event is logged with timestamp, service name, and the rejection rate that triggered it.
• Time-to-recovery: how long between retry suppression and re-enablement — shows the cool-down cycle in practice and is directly relevant to the interval parameter sensitivity question.
• Business priority context from TopFull's overload_detection.py — which APIs were flagged as overloaded and at what priority level, so RetryGuard decisions can be cross-referenced with TopFull's simultaneous state.
CROSS-REFERENCING STRATEGY
RetryGuard reads Istio/Envoy sidecar metrics (HTTP error rates at each service) — a different measurement point from TopFull's entry-proxy collectors. To understand the combined system behavior, we correlate: • RetryGuard toggle events (Layer 3) with goodput changes in Layer 1 • Resource drops (Layer 2) with service-specific retry suppression (Layer 3) • TopFull's overload_detection.py state with RetryGuard's per-service decisions
Source: PRESENTATION-GUIDE.md §8, WORKPLAN.md (key metrics tables), PRESENTATION-ACTION-ITEMS.md §8
Notes: Layer 3 is the novel instrumentation we add — the RetryGuard controller decision log. Layers 1 and 2 use existing TopFull infrastructure. Cross-referencing all three layers is what enables us to answer the open questions.

## Slide 23
Timeline & Milestones
§9 — What happens and when
SECTION 9 OF 9
A sequential view of the project phases. Dependencies are implied by the order.
Week 1–2
Infrastructure setup
Provision GCP VMs; install Kubernetes 1.26, Calico CNI, Istio service mesh; deploy Online Boutique; verify TopFull rate limiter and Locust load generator end-to-end.
Week 2–3
Baseline experiment
Run TopFull with Istio default retries, RetryGuard OFF. Execute all load scenarios. Collect and archive baseline CSVs and logs from metric_collector.py, resource_collector.py, and overload_detection.py.
Week 3
RetryGuard implementation
Self-implement Algorithm 1 from RetryGuard paper. Integrate with Istio VirtualService CRDs via Kubernetes Python client (Appendix A method). Validate controller logic against paper Sec. 6.2 parameters.
Week 3–4
RetryGuard experiment
Run all load scenarios with RetryGuard ON. Collect experiment CSVs and controller decision logs. Repeat each scenario to account for Locust non-determinism.
Week 4
Evaluation and final report
Compare baseline vs. RetryGuard across all scenarios and all three metric layers. Produce time-series charts. Write evaluation report.
Source: WORKPLAN.md (all phases), PRESENTATION-ACTION-ITEMS.md §9
Notes: No phase numbers on slides — those are internal planning references. No blocker callouts here; if a mentor asks about dependencies or risks, address them verbally.

## Slide 24
Summary & Deliverables
What we are building, testing, and delivering
WHAT WE ARE BUILDING
A full experimental stack: Kubernetes + Istio + TopFull overload controller + self-implemented RetryGuard, running on Google Cloud Platform. The test application is Online Boutique (Google's 11-microservice demo app).
WHAT WE ARE TESTING
Whether RetryGuard (Algorithm 1, self-implemented from the RetryGuard paper) produces measurable improvement in goodput, latency, retry rate, and resource usage when layered on top of TopFull — across six load scenarios designed to answer eight open questions.
DELIVERABLES
• Working Kubernetes + Istio + TopFull + RetryGuard experimental setup (reproducible, on GCP).
• Baseline vs. RetryGuard experiment data across all load scenarios — CSVs, logs, controller decision records.
• Evaluation report with time-series charts comparing goodput, latency, retries per request, resource usage, and autoscaler behavior — baseline run vs. RetryGuard run, side by side.
The outcome — whether RetryGuard helps significantly, helps only specific services, or barely moves the needle — is the point of the work.
Notes: Closing slide. Recaps the three deliverables precisely. The final sentence is from PRESENTATION-GUIDE.md — it captures the scientific stance: the result, whatever it is, is the contribution.